# FINANCE TRACKER – 14 DAY POST-LAUNCH REPORT

PM: XZ
Date: April 28, 2026
Period: April 15 – April 28, 2026

## EXECUTIVE SUMMARY

Launched on April 15. Achieved 127 signups in 14 days (exceeded 100 goal).
7-day retention at 41%. CSV export is most loved feature (62% usage).
Major issue: only 8% users set an investment goal.

## METRICS

| Metric | Target | Actual | Status |
| --- | --- | --- | --- |
| Total signups | 100 | 127 | ✅ EXCEEDED |
| Daily Active Users | 30 | 45 | ✅ EXCEEDED |
| 7-day retention | 40% | 41% | ✅ MET |
| Users who set goal | 20% | 8% | ❌ BELOW |
| CSV export usage | 30% | 62% | ✅ EXCEEDED |
| Crash-free sessions | 99% | 99.5% | ✅ MET |

## WHAT WORKED ✅

- Reddit post brought 87 signups (68% of total)

- CSV export used by 62% of active users – clear value

- Zero critical bugs reported in first 14 days

## WHAT DIDN’T WORK ❌

- Only 8% of users set an investment goal (target 20%)

- LinkedIn post only brought 23 signups (less than expected)

- Mobile users reported buttons too small

## USER FEEDBACK SUMMARY

Positive:

- "CSV export is perfect for my tax records"

- "Love that expenses and savings are separate"

- "Pink theme is refreshing"

Negative:

- "I didn't understand I need to click 'Savings' tab"

- "Goal setting is buried – missed it first time"

- "App is slow on my old phone"

## TOP 3 FEATURE REQUESTS

- Edit expense (5 requests)

- Dark mode (4 requests)

- Monthly spending report (4 requests)

## KEY LEARNINGS

- Users love CSV export – double down on this

- Goal setting needs to be more prominent

- Mobile experience needs improvement

- Reddit is best channel for this product

## NEXT STEPS (Next 14 Days)

| Priority | Action | Impact | Effort |
| --- | --- | --- | --- |
| P0 | Add tooltip/guide for goal setting | High | Low |
| P0 | Improve mobile buttons | High | Medium |
| P1 | Add edit expense feature | Medium | Medium |
| P2 | Consider dark mode | Low | Medium |

## GO / NO-GO DECISION

✅ CONTINUE – Metrics are strong, users love core features

Reason: Retention above target, clear demand, no critical issues.