# FINANCE TRACKER – NEXT 30 DAYS PLAN

PM: XZ
Start Date: April 29, 2026

## WEEK 1 (April 29 – May 5) – FIX & IMPROVE

| Day | Task |
| --- | --- |
| Day 1 | Add tooltip: "Set a goal to see progress bar" |
| Day 2 | Improve mobile button sizes |
| Day 3 | Test on 3 different phones |
| Day 4 | Add "Edit expense" feature |
| Day 5 | Fix any bugs found |
| Day 6 | Prepare for second launch push |
| Day 7 | Post update on Reddit: "Added edit feature" |

## WEEK 2 (May 6 – May 12) – GROW

| Day | Task |
| --- | --- |
| Day 1 | Launch on Product Hunt |
| Day 2 | Reach out to 5 personal finance bloggers |
| Day 3 | Create "How I built this" post on Indie Hackers |
| Day 4 | Ask 5 power users for testimonials |
| Day 5 | Add testimonials to landing page |
| Day 6 | Run small Reddit ad ($20 test) |
| Day 7 | Measure results from Product Hunt |

## WEEK 3 (May 13 – May 19) – ENGAGE

| Day | Task |
| --- | --- |
| Day 1 | Send email to all 127 users: "What feature next?" |
| Day 2 | Analyze survey responses |
| Day 3 | Prioritize top 3 requested features |
| Day 4 | Start building highest priority feature |
| Day 5 | Continue building |
| Day 6 | Beta test with 5 users |
| Day 7 | Fix bugs from beta |

## WEEK 4 (May 20 – May 28) – REPORT

| Day | Task |
| --- | --- |
| Day 1 | Launch new feature |
| Day 2 | Measure feature usage |
| Day 3 | Collect 30-day metrics |
| Day 4 | Create Month 1 Report |
| Day 5 | Present to stakeholders (yourself/team) |
| Day 6 | Decide Month 2 priorities |
| Day 7 | Rest and celebrate |

## 30-DAY TARGETS

| Metric | Target |
| --- | --- |
| Total signups (cumulative) | 500 |
| Daily Active Users | 100 |
| Users who set a goal | 25% |
| CSV export usage | 70% |
| 7-day retention | 45% |