# Launch Plan: AI Finance Tracker

## 1. Product Overview

The AI Finance Tracker is designed for individuals who struggle to manage and track their expenses and investments. The app helps users monitor spending, receive investment reminders, and evaluate financial growth against their goals.

## 2. Target Users

- Adults aged 21–45

- Individuals who frequently lose track of their money and investments

- Beginners to intermediate users in personal finance management

## 3. Core Features (Priority-Based)

### P0 – Must Have Features

- Investment Reminders
Sends timely notifications to ensure users deposit money into their investments.

- Investment Gain Tracking
Displays accurate returns on investments and tracks financial growth.

### P1 – Should Have Feature

- Expense Tracking
Automatically tracks daily expenses (manual entry in initial launch phase).

## 4. Success Metrics

- 60% of users open the app at least 5 days per week

- Average usage time: 1–4 minutes per session

- Consistent daily engagement from target audience

## 5. Risks and Fallback Plans

| Risk | Fallback Strategy |
| --- | --- |
| Incorrect investment data | Display “Updating…” instead of wrong values |
| App crash during expense tracking | Switch to manual entry mode |
| API failure | Temporary offline mode with limited functionality |
| Data loss | Use secure cloud backup and recovery system |

## 6. Required Approvals Before Launch

- Legal Team – Verification of financial calculations and disclaimers

- Engineering Lead – Stability of P0 features

- Support Team – Prepared fallback responses

- Marketing Team – Launch messaging and communication strategy

## 7. Features Not Included in Initial Launch

- Bank auto-sync (manual entry only)

- Multi-currency support

- Excel export (planned for Week 2)

## 8. Launch Day Execution Plan

| Time | Action | Owner | Fallback Plan |
| --- | --- | --- | --- |
| 7:00 AM | Final testing (expense, reminder, gain check) | Product Manager | Delay launch by 2 hours if issues found |
| 8:00 AM | Send launch readiness message | Product Manager | Stop launch if any team raises concern |
| 9:00 AM | Launch app / enable feature flag | Engineering | Roll back immediately if critical issue |
| 9:30 AM | Monitor crashes & API errors | Engineering + PM | Roll back if crash rate >5% |
| 10:00 AM | Send launch email | Marketing | Send later if delayed |
| 11:00 AM | Social media announcement | Marketing | No fallback |
| 12:00 PM | Review first 100 users | PM + Data Analyst | Send manual reminders if <80% success |
| 2:00 PM | Support check-in | Support Team | Pause launch if >20 tickets/hour |
| 4:00 PM | Share progress report | Product Manager | Provide transparent update |
| 6:00 PM | Identify top bugs | Product Manager | Fix only critical (P0) issues |

## 9. Launch Day Cheat Sheet

7:00 AM – Pre-Launch Checks

- Test reminder notifications

- Verify API functionality

- Confirm backup systems (SMS/email)

9:00 AM – Launch

9:30 AM – Monitor Stability

- If crash rate >5%:

  - Identify issue type (P0 or P1)

  - P0 issue → Immediate rollback

  - P1 issue → Monitor for 15 minutes before action

## 10. 24-Hour Post-Launch Review

- Did any user face financial data errors? (If yes, pause system)

- Identify the #1 critical bug

- Decision: Continue launch or pause for fixes

## 11. Safety Checklist (Before Launch)

- Data encryption implemented

- No incorrect financial calculations displayed

- Legal disclaimer approved

- Backup systems tested

- User data protection ensured